AidLink Requirements Traceability Status

Current prototype assessment based on the implementation and automated test evidence available in the AidLink workspace.

Project Title: ______________________________    Team / Proponents: __________________________

Client / Partner: ____________________________    Capstone Adviser: _________________________

System / Build Version: ______________________    Testing Period: ____________________________

Document Version: 1.0

Requirements Traceability Matrix

| Req. ID | Objective / Stakeholder Need | Requirement Summary | Priority | Current Status | Implementation Evidence | Latest Result / Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Applicant account access | Applicant registration with required identity, contact, and credential information | High | Implemented / Not Tested | Applicant auth routes; server/applicantVerification.test.js | Registration and account verification flow exist. Dedicated traceability validation is still required. |
| FR-02 | Applicant account access | Authenticate registered applicants and issue signed bearer tokens | High | Implemented / Not Tested | Auth middleware; server/applicantMfa.test.js | MFA, recovery, and token authentication are implemented. |
| FR-03 | Restricted administration | Authenticate staff and restrict administrative functions by role | High | Implemented / Tested | server/permissions.test.js; server/staffAccounts.test.js | Passed role-separation and staff-management checks. |
| FR-04 | Trusted applicant identity | Associate requests with the authenticated applicant rather than request-body identity | High | Implemented / Tested | server/beneficiaryIdentity.test.js; server/applicantVerification.test.js | Passed ownership and beneficiary identity checks. |
| FR-05 | Assistance selection | Allow applicants to select a supported assistance type | High | Implemented / Tested | shared/assistanceTypes.js; server/assistanceTypes.test.js | Canonical assistance types are enforced; removed types are rejected. |
| FR-06 | Digital application | Submit a valid assistance request with a unique identifier and initial status | High | Implemented / Not Tested | POST /api/applications; server/server.js | Submission route and request records exist. Dedicated end-to-end traceability validation remains. |
| FR-07 | Supporting documents | Upload supporting documents as an authenticated applicant | High | Implemented / Tested | Upload routes; server/documentQuality.test.js | Upload, storage, and ownership controls passed related tests. |
| FR-08 | Controlled document handling | Validate file type, quantity, size, and document quality | High | Implemented / Tested | server/services/documentAnalyzer.js; server/documentQuality.test.js | Passed quality, unsupported-format, and severe-defect checks. |
| FR-09 | Document-quality assistance | Provide advisory document-quality feedback without deciding eligibility | Low | Implemented / Partially Tested | server/services/documentAnalyzer.js; server/documentQuality.test.js | Advisory analysis exists. It does not make authenticity or eligibility decisions. |
| FR-10 | Applicant request history | Allow applicants to retrieve only their own requests | High | Implemented / Not Tested | Applicant request routes; ownership filtering | Ownership filtering exists; dedicated history acceptance test remains. |
| FR-11 | Applicant request details | Allow applicants to view details only for owned requests | High | Implemented / Not Tested | Request ownership middleware and detail routes | Cross-account access is restricted; dedicated detail validation remains. |
| FR-12 | Status monitoring | Display the current request status and applicable remarks | High | Implemented / Not Tested | src/app/components/RequestDetailsModal.tsx | Status and remarks are displayed; dedicated UAT validation remains. |
| FR-13 | Administrative intake | Allow authorized staff to view the application intake queue | High | Implemented / Tested | server/permissions.test.js; dashboard request queue | Case Worker and System Administrator access is role-controlled. |
| FR-14 | Administrative review | Allow authorized personnel to review request details and documents | High | Implemented / Not Tested | RequestDetailsModal.tsx; protected document routes | Review interface and document access exist; dedicated acceptance validation remains. |
| FR-15 | Status management | Allow authorized Case Workers to update request status | High | Implemented / Partially Tested | Request status routes; server/requestWorkflowOrder.test.js | Status workflow exists, but workflow-order tests currently have HTTP 400 mismatches. |
| FR-16 | Processing remarks | Record remarks associated with request-processing actions | High | Implemented / Not Tested | Request status and audit handling | Remarks are stored and shown to permitted users; dedicated validation remains. |
| FR-17 | Administrative traceability | Record request actions, actors, timestamps, status changes, and remarks | High | Implemented / Tested | server/activity.test.js; audit routes | Activity ledger and audit records passed related tests. |
| FR-18 | Notifications | Create and retrieve in-system notifications | Medium | Implemented / Not Tested | Notification routes and notification component | In-system notification storage and retrieval exist. SMS delivery remains separately dependent on provider configuration. |
| FR-19 | Notification state | Allow an authorized user to mark a notification as read | Medium | Implemented / Not Tested | Notification read route | Read-state route exists; dedicated validation remains. |
| FR-20 | Facility reference information | Allow administrators to manage supported facility records | Medium | Partially Implemented | src/app/components/FacilityManagement.tsx | Facility evidence is receipt-derived. There is no complete accredited-provider directory workflow. |
| FR-21 | Required documents | Maintain required documents by assistance type | Medium | Implemented / Not Tested | System configuration routes; FacilityManagement.tsx | Configuration exists; dedicated acceptance validation remains. |
| FR-22 | Guarantee Letter output | Store or generate Guarantee Letter information for an approved request | High | Implemented / Partially Tested | server/services/protectedLetterService.js; server/guaranteeLetter.test.js | Protected-letter workflow exists, but related automated tests currently fail with HTTP status mismatches. |
| FR-23 | QR reference | Generate a stable QR-related token for an approved request | High | Implemented / Partially Tested | QR generation in server/server.js; server/guaranteeLetter.test.js | QR is issued only after protected-letter release preparation; release tests currently fail. |
| FR-24 | QR verification | Verify a stored QR token and return limited approved-request information | High | Implemented / Not Tested | Protected QR route; server/services/protectedLetterService.js | Signed token verification and expiry/revocation handling exist. Partner integration is not included. |
| FR-25 | Partner verification | Support formal QR verification by hospitals or pharmacies | Low | Deferred | External verification adapter not present | Requires partner authorization, integration, logging, and acceptance testing. |
| FR-27 | Human-controlled decisions | Keep final eligibility and approval decisions with authorized personnel | High | Implemented / Not Tested | Case Worker status workflow; document analyzer advisory boundary | Automated analysis does not approve or deny applicants. Dedicated UAT evidence remains. |
| FR-28 | No disbursement | Exclude bank transfer, e-wallet, payment, and direct cash disbursement | High | Excluded | Current application scope | No payment or disbursement module exists. |
| NFR-01 | Authentication security | Reject missing, invalid, expired, or altered bearer tokens | High | Implemented / Not Tested | Bearer-token middleware; src/app/api.ts | Protected routes return controlled authentication errors. Negative security test should be recorded separately. |
| NFR-02 | Role authorization | Require the appropriate administrative role for protected operations | High | Implemented / Tested | server/permissions.test.js | Role authorization passed backend tests. |
| NFR-03 | Record ownership | Prevent applicants from viewing or changing another applicant's records | High | Implemented / Tested | server/beneficiaryIdentity.test.js; document ownership tests | Ownership checks and protected document access passed related tests. |
| NFR-04 | Password protection | Store password hashes instead of plaintext passwords | High | Implemented / Not Tested | Password hashing in server/server.js; server/staffAccounts.test.js | Hashing support exists; legacy credential migration is still required for production. |
| NFR-05 | Input validation | Validate important request fields and reject invalid values server-side | High | Implemented / Tested | Backend validators; assistance and document tests | Related validation tests passed. |
| NFR-06 | Privacy | Limit personal information, documents, remarks, and records to authorized workflows | High | Partially Implemented | Role and ownership checks; protected uploads | Access controls exist, but retention, deletion, and formal privacy procedures require client policy. |
| NFR-07 | Performance | Meet response-time thresholds in the final deployment environment | Medium | Not Tested | No production performance dataset or test report | Requires a defined threshold, representative dataset, and load test. |
| NFR-08 | Reliability | Return controlled errors without corrupting persisted data | High | Implemented / Not Tested | Express error handling; JSON persistence | Controlled errors exist, but JSON persistence has production limitations and needs recovery testing. |
| NFR-09 | Usability | Applicants and administrators complete major tasks with understandable controls | High | Not Tested | React/Vite interfaces and component tests | Requires representative UAT participants and recorded usability results. |
| NFR-10 | Responsive compatibility | Major workflows remain usable on supported desktop and mobile screen sizes | Medium | Not Tested | Responsive React/Tailwind interface | Requires device/browser acceptance testing. |
| NFR-11 | Secure production communication | Use HTTPS and protected production configuration | High | Planned | README.md production configuration guidance | HTTPS must be enforced by deployment infrastructure before production. |
| NFR-12 | Production backup and recovery | Protect, version, back up, and restore production records and documents | High | Planned | CHANGE_PLAN.md production readiness requirements | No automated backup or documented restoration test exists in the prototype. |
| DR-01 | Prototype data organization | Maintain structured users, applicants, requests, documents, facilities, notifications, and audit data | High | Implemented / Not Tested | server/data.json; server/server.js | JSON structures exist and support the current prototype workflow. |
| DR-02 | Request aggregate | Retain applicant, case, status, documents, processing, output, QR, and facility information | High | Implemented / Not Tested | Request records in server/data.json; request routes | Core fields exist, with some fields conditional or legacy. |
| DR-03 | Production data integrity | Use relational constraints, transactions, and controlled document references | Medium | Planned | CHANGE_PLAN.md database migration requirements | PostgreSQL or another transactional database has not been implemented. |
| INT-01 | Notification integration | Integrate with an approved SMS or email provider | Low | Deferred | Provider-neutral SMS adapter; server/smsNotificationService.js | Adapter boundary exists, but no production provider is configured. Related SMS test currently fails. |
| INT-02 | Partner verification integration | Integrate with approved hospitals or pharmacies for QR verification | Low | Planned | QR verification endpoint | Current QR lookup is AidLink-only; formal partner integration is not implemented. |

Automated Test Summary

Latest backend run: 17 passed and 4 failed tests. Failed areas: Guarantee Letter approval/release status expectations, Word-to-PDF conversion failure status, request workflow-order status, and approval SMS notification status.

Production Readiness Summary

The current system is suitable for controlled demonstration and continued development. PostgreSQL migration, automated backup and recovery, production document retention and deletion, malware scanning, HTTPS enforcement, monitoring, formal privacy approval, partner integration, and acceptance testing remain incomplete.